Descriptin of task	Start date of task	Estimated time to complete the task	Date of complition of task	Status
Create devise to signin, signup, authentication etc.. , make defferent home page for user and admin	25 Sept 2013	1 day	25 Sept 2013	Done
Provide add category and add product facility to admin	26 Sept 2013	3 hr	26 Sept 2013	Done
Apply carrierwave for storing images	27 Sept 2013	2hr	27 Sept 2013	Done
Apply Polymorphic assosiation for images	27 Sept 2013	3hr	27 Sept 2013	Done
Add nested_form for uploading multiple images	27 Sept 2013	2hr	27 Sept 2013	Done
Install bootstrap for good look	27 Sept 2013	2hr	27 Sept 2013	Done
Fix navigation between pages	28 Sept 2013	1hr	28 Sept 2013	Done
Display available catagories to the users	28 Sept 2013	2hr	28 Sept 2013	Done
Provide links to categories / which display the corresponding products	30 Sept 2013	3hr	30 Sept 2013	Done
Give link for Delete and edit category and products to admit	1 Oct 2013	4hr	1 Oct 2013	Done
Give link for edit profile to / user and admin both	1 Oct 2013	4hr	1 Oct 2013	Done
Give add to cart button to the products which is displayed to the user category wise,using ajax	3 Oct 2013	4hr	3 Oct 2013	Done
Show all the products which is added to the cart	3 Oct 2013	2hr	3 Oct 2013	Done
Add button to remove the product from the cart using ajax	4 Oct 2013	3hr	4 Oct 2013	Done
Add two colounm to cart to display quantity and subtotal	4 Oct 2013	3hr	4 Oct 2013	Done
Add cart summary and amount payable in the cart	4 Oct 2013	2hr	4 Oct 2013	Panding
Complete cart summary and amount payable.	7 Oct 2013	3hr	7 Oct 2013	Done
Apply navbar and change css to make site presentable	7 Oct 2013	3hr	7 Oct 2013	Done
Fix navigation and flash messages	8 Oct 2013	2 hr	8 Oct 2013	Done
Product display category wise at admin side	8 Oct 2013	2 hr	8 Oct 2013	Done
Add link to show images of product at admin side	8 Oct 2013	2 hr	8 Oct 2013	Done
Create order form for place orders	8 Oct 2013	1 hr	8 Oct 2013	Done
Update quantities of cart(user can change quantity),which is store in the table for future use	9 Oct 2013	1hr	9 Oct 2013	Done
Display orders to user and admin	9 Oct 2013	2hr	9 Oct 2013	Done
Add change_staatus method for changing status of order i.e delivered or not	9 Oct 2013	2hr	9 Oct 2013	Done